Initial Guide Plan

Phase 1: Tuesday 18th October – Monday 31st October
Log-in/Sign-up Screen (Local storage file) / Entering Food / Viewing Cupboards / Creating the data structures (storage methods) / Testing and evaluation of all of the new features. / Review of next phase features to be created before proceeding.
Phase 2: Tuesday 1st November – Monday 14th November
Phase 1 + / Stock modification (adding/using items) / Notifications of expiry dates / Generating & Viewing Shopping List / Auto-refill shopping list / Testing and evaluation of all of the new features. / Review of next phase features to be created before proceeding.
Phase 3: Tuesday 15th November – Monday 5h December
Phase 2 + / Recipe features: / Searching for recipes / Searching for recipes using current stock / Adding recipe ingredients to shopping list / Removing recipe ingredients from current stock. / Testing and evaluation of all of the new features. / Review of next phase features to be created before proceeding.
Phase 4: Tuesday 6th December - Friday 9th December
Final Testing & Submission